# Unit 4 Workbook

Your AI Opportunity: Business Case and Project Scoping

| Programme Level 4 AI & Automation Practitioner Module AI Opportunity Discovery & Workflow Mapping Unit Unit 4 — Your AI Opportunity: Business Case and Project Scoping |  | Learner Name Employer / Organisation Cohort / Start Date |
| --- | --- | --- |

How to use this workbook

This workbook supports the three lessons in Unit 4 and culminates in your AI Opportunity Business Case — the formal submission reviewed at your 42-day gateway. The activities build in sequence: your value estimate from Activity 1 feeds into your business case in Activity 3, and your feasibility check from Activity 2 forms Component 4 of that document.

Write with the specificity of someone who understands their organisation and wants a coach and senior manager to trust their judgement. Vague descriptions and unsubstantiated claims will be challenged at the gateway. Honest, specific, well-reasoned analysis will not.

| Activity | Complete after | Time |
| --- | --- | --- |
| Activity 1 — Value Estimation and Prioritisation | Lesson 1 | ~60 minutes |
| Activity 2 — Feasibility Check and Line Manager Conversation | Lesson 2 | ~45 minutes |
| Activity 3 — The AI Opportunity Business Case | Lesson 3 | ~90 minutes |

Activity 1 — Value Estimation and Prioritisation

### Complete after Lesson 1  |  Estimated time: 60 minutes

This activity has two parts. Complete Part A (direct value estimation) first, then use those figures to inform Part B (the Effort/Value matrix). State every assumption explicitly. A figure with a stated basis is credible and challengeable. A figure without a basis is just a number — and a coach will not accept it.

KSB Relevance K5 Methods to identify productivity opportunities S14 Identification and evaluation of opportunities for increased productivity

Part A — Direct Value Estimation

Process name and brief description — what is this process, who does it, and how often?

| Calculation step | Your figure and basis |
| --- | --- |
| Time per instance (minutes) How long does one instance of this process take on average? |  |
| Instances per week / month How many times does this process run per week or month? |  |
| Number of people involved How many staff members are involved in running this process? |  |
| Total weekly / monthly time (hours) Calculate: (time per instance × instances) ÷ 60 × people |  |
| Working periods per year (e.g. 46 weeks) Use 46 working weeks as a default unless you have a better figure |  |
| Total annual time investment (hours) Calculate: total weekly time × working periods per year |  |
| Estimated automation reduction factor (%) What proportion of the process time could AI plausibly absorb? State your basis. |  |
| Hours of capacity released per year Calculate: annual hours × reduction factor |  |
| Average all-in hourly cost for the role (£) Use an approximate figure — accuracy matters less than having a stated basis |  |
| Annual value of capacity released (£) Calculate: hours released × hourly cost |  |

Indirect value — what improvements to quality, consistency, staff experience, or customer experience would this create that the numbers above do not capture? (3–5 sentences)

AI stress-test notes — after running the challenge prompt on your estimate, which of the AI's challenges were relevant? What did you add, change, or clarify as a result?

Part B — Effort/Value Matrix

Plot your candidate processes on the matrix below. Write each process name in the quadrant that best reflects its position. If you only have one candidate, position it and explain how it scored on both axes using your Unit 3 suitability dimensions as evidence for the effort score. Distinction-level criterion: include at least two candidates with a written comparative analysis paragraph below the matrix.

VALUE CREATED (Low ↑ High)

| LOW EFFORT ← | → HIGH EFFORT |
| --- | --- |
| Start here High value · Low effort Strong priority candidate for your apprenticeship project. Process name: Process name: | Plan carefully High value · High effort Worth pursuing — but needs groundwork before committing. Process name: Process name: |
| Low priority Low value · Low effort Useful for practice, but not your project slot. Process name: Process name: | Set aside Low value · High effort Not worth the investment at this stage. Process name: Process name: |

EFFORT TO IMPLEMENT  (Low  ←————————→  High)

Comparative analysis — what does the matrix reveal about your candidates? Why does it support your selection? (4–6 sentences, drawing directly on the positions above)

Distinction criterion: this comparative analysis paragraph — combined with the matrix showing at least two positioned candidates — is the evidence your coach needs to assess distinction-level performance on K5 and S14. Advocacy for a single candidate without comparison does not meet the distinction threshold.

Activity 2 — Feasibility Check and Line Manager Conversation

### Complete after Lesson 2  |  Estimated time: 45 minutes

Have your line manager conversation before completing this activity — particularly the Organisational Readiness dimension cannot be completed honestly without that input. For each dimension: circle your status, then write 2–4 sentences of specific evidence. A 'Needs attention' status requires a named action. A 'Blocker' status requires a plan. Do not leave any dimension blank.

KSB Relevance K9 AI and automation concepts, models and limitations S13 Identify automation opportunities; support ethical decision-making

Feasibility Check — Four Dimensions

Process being assessed — confirm the name and scope of the process you are taking forward

| Feasibility dimension | Status | Your evidence (2–4 sentences — be specific) |
| --- | --- | --- |
| Data availability Is the data digital, accessible, and consistently structured? | Circle one: ✅ Clear ⚠️ Needs attention 🚫 Blocker |  |
| Process maturity Is the process stable and well-defined enough to automate? | Circle one: ✅ Clear ⚠️ Needs attention 🚫 Blocker |  |
| Organisational readiness Does your line manager support this? Are there tool or team constraints? | Circle one: ✅ Clear ⚠️ Needs attention 🚫 Blocker |  |
| High-level risk awareness Have you identified the obvious showstoppers and flagged them honestly? | Circle one: ✅ Clear ⚠️ Needs attention 🚫 Blocker |  |

Line Manager Conversation Notes

Before this session, speak to your line manager about your project proposal. Use the spaces below to record the key outcomes of that conversation.

Date of conversation and who you spoke with

What did your line manager agree to? (Access, time, support, pilot scope — be specific)

Did the conversation raise any concerns or constraints you had not anticipated? Describe them.

AI Blind-Spot Check and Action List

Run the AI blind-spot prompt from Lesson 2 on your written feasibility assessment. Record the relevant questions it surfaces below, then add them to your action list.

Relevant questions surfaced by the AI blind-spot prompt

Your action list — specific things to confirm or resolve before writing your business case. Include who you need to speak to and by when.

Scope reflection — has the feasibility check led you to adjust your project scope? If yes, describe the change. If no, explain why the check confirmed rather than challenged it. (2–4 sentences)

Activity 3 — The AI Opportunity Business Case

### Submit to your skills coach at least 48 hours before your coaching session  |  Estimated time: 90 minutes

Complete all five components. Target length: approximately 600–900 words across the five components. Attach your Unit 3 workflow map and suitability scoring summary. Before submitting, run the three AI editorial prompts from Lesson 3 on your completed draft: the specificity check, the challenge simulation, and the scoping sanity check. Revise where the AI surfaces a genuine gap. Your submitted business case should reflect that process.

KSB Relevance K5 Methods to identify productivity opportunities K6 Designing AI systems that augment rather than replace human work S6 Workflow and process mapping to identify problems and recommend solutions S13 Identify automation opportunities; support ethical decision-making S14 Identification and evaluation of opportunities for increased productivity

Component 1 Process Description

| This component answers: What is the process, and what does it currently look like? | Strong response includes: Specific frequency, time per instance, number of people involved, data systems used, output produced. Reference your Unit 3 workflow map. |
| --- | --- |

Write your response here

Component 2 The Opportunity

| This component answers: What specifically could AI do here, and how? | Strong response includes: Names the AI capability (classification, drafting, extraction, etc.), the tool type, the human-in-the-loop design, and the exception path. |
| --- | --- |

Write your response here

Component 3 Productivity Value Assessment

| This component answers: What value would successful implementation create? | Strong response includes: Quantified direct estimate with all assumptions stated. Separate paragraph on indirect value. Uses 'capacity released' not 'cost saved'. |
| --- | --- |

Write your response here

Component 4 Feasibility Check

| This component answers: Is this achievable? | Strong response includes: All four dimensions addressed with evidence. Known issues named honestly with a resolution plan. References your Activity 2 assessment. |
| --- | --- |

Write your response here

Component 5 Next Steps

| This component answers: What happens immediately next? | Strong response includes: Specific, actionable items — not general intentions. Names who you need to speak to, what you need to confirm, and any outstanding dependencies. |
| --- | --- |

Write your response here

Distinction criterion: if your Effort/Value matrix with comparative analysis is not already embedded in your business case prose, attach your completed matrix from Activity 1 Part B as a supporting exhibit and reference it explicitly in Component 3 or your introduction.

Gateway Preparation — Verbal Defence

Your coach will probe at least two or three of the five gateway questions in depth during your session. Use the table below to prepare your answers in note form — then practise saying them out loud. Fluency comes from understanding the reasoning behind your document, not from memorising its contents.

| Gateway question | Your prepared answer (notes — practise saying this out loud) |
| --- | --- |
| Q1 Why this process over the others you scored? |  |
| Q2 What specific AI capability makes this automation viable? |  |
| Q3 What would you do if the data access problem turns out to be harder than expected? |  |
| Q4 What does a successful pilot look like twelve weeks from now? |  |
| Q5 How will the people who currently do this process experience the change? |  |

Gateway Submission Checklist

Review this checklist before submitting. Your business case and supporting documents must reach your coach at least 48 hours before your gateway session.

| ✓ | Task | Deadline |
| --- | --- | --- |
| ☐ | Business case — all five components addressed (approx. 600–900 words) | At least 48 hours before session |
| ☐ | Unit 3 workflow map attached as a supporting document | At least 48 hours before session |
| ☐ | Unit 3 suitability scoring summary attached or referenced | At least 48 hours before session |
| ☐ | At least one quantified value estimate with stated assumptions | Included in business case |
| ☐ | AI editorial prompts (specificity, challenge, scoping) run on draft | Before final submission |
| ☐ | Verbal answers prepared for all five gateway questions | Before coaching session |
| ☐ | DISTINCTION: Effort/Value matrix with 2+ candidates and comparative analysis | Included in business case |

KSBs evidenced in this workbook K5 Methods to identify opportunities to enhance productivity — improving processes, reducing waste, increasing satisfaction, optimising outcomes. K6 The importance of designing AI and automation systems that augment rather than replace human work, where feasible. K9 AI and automation concepts, models and limitations. The impact adoption may have on workplace culture and wellbeing. S6 Review and complete workflow and process mapping to identify problems or inefficiencies and recommend solutions including pilots, incremental changes and scaling opportunities. S13 Identify opportunities to deliver automation. Support leaders in integrating ethical, empathetic approaches when decision-making. S14 Support in the identification and evaluation of opportunities for increased productivity — including use of low/no-code tools, streamlining processes, and use of AI platforms.

Level 4 AI & Automation Practitioner  |  Unit 4 Workbook  |  Version 1.0